Description

Category: Foreign Exchange Risk & Forecasting Objective: Develop an FX forecasting and risk visualization tool that helps users understand currency trends, volatility, and potential high-risk periods for key FX pairs. Vision / Problem: Individuals and small businesses with cross-border exposure struggle to anticipate currency risk. This project creates an FX analytics and forecasting framework that highlights trends, volatility, and possible large moves so they can better plan payments and hedging. Reuses existing TaskVerse work: 1. DataCollection: • Collect forex rates (USD/EUR/INR etc.) from Open Exchange Rates 2. Case Study: • Architect a forex rate prediction system Data Sources: • Open Exchange Rates API (or similar FX APIs) • Historical FX datasets if collected via Volunteer_Data_Collection • Public FX time-series from open data portals (if needed) Primary Source: FX time-series from Volunteer_Data_Collection; extend with API calls only where historical gaps exist. Skills Required: • Python for API calls and time-series handling (Pandas) • Time-series analytics (returns, volatility, correlations) • Forecasting models (ARIMA, Prophet, basic LSTM or similar) • Dashboard tools (Power BI, Tableau, Streamlit, or any available tool)

Subtask A – FX Pair Selection & Existing Data Audit

Description

Select key FX pairs (USD/INR, EUR/INR, USD/EUR, etc.) and review existing FX time-series data from Volunteer_Data_Collection. Decide the forecasting horizon (e.g., next day / next week) and note any gaps in data.

Subtask B – FX Data Repository & Enrichment

Description

Build a unified FX dataset combining existing data with minimal additional API calls (Open Exchange Rates or similar). Add derived fields such as returns, log returns, and rolling volatility. • Dependencies: FX Pair Selection & Existing Data Audit

Subtask C – Trend, Volatility & Correlation Analytics

Description

Analyze historical trends, volatility regimes, and pairwise correlations between FX pairs. Identify key patterns or crisis periods and create summary plots. • Dependencies: FX Data Repository & Enrichment

Subtask D – Baseline FX Forecasting Models

Description

Build baseline FX forecasting models on selected pairs using classical methods. • Dependencies: Trend, Volatility & Correlation Analytics • Suggested ML Models: ARIMA, ETS, simple regression/Prophet.

Subtask E – Advanced FX Forecasting & Direction Accuracy

Description

Extend to more advanced forecasting methods and compare their performance (error metrics + direction accuracy). • Dependencies: Baseline FX Forecasting Models • Suggested ML Models: Prophet tuning, basic LSTM/GRU, ensemble of models.

Subtask F – Currency Risk & Forecast Dashboard

Description

Build a dashboard showing FX trends, volatility bands, and model forecasts. Highlight days with large predicted moves and visually mark “high-risk” periods. • Dependencies: Baseline FX Forecasting Models

Subtask G – Alert Logic & Historical Backtesting

Description

Define simple alert rules (e.g., forecasted move > 1.5%) and backtest them on historical data. Evaluate how often such alerts would have appeared and refine thresholds for practical use. • Dependencies: Currency Risk & Forecast Dashboard, Advanced FX Forecasting & Direction Accuracy

Subtask H – Documentation & Assumptions Summary

Description

Document all models, parameters, and assumptions. Provide a short guide for small businesses/individuals on how to interpret FX forecasts and risk signals. • Dependencies: All previous subtasks